

**Project Status Report**



**Project Name:** Project LSC

**Department:** School of Computing and Information Technology

**Focus Area:** Reservation System

**Product/Process:** Reserve Slot for Review Class



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| Aira Joyce Carpio | Project Manager |
| Danya Balcena | Project Developer |
| Florence Gail Haboc | Project Developer |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | 06/30/16 | Aira Joyce Carpio  Danya Balcena  Florence Gail Haboc | * Assigning of tasks for 4th week |
| 1.0 | 07/04/16 | Aira Joyce Carpio  Danya Balcena  Florence Gail Haboc | * Finalize UML Diagrams * Class, Object, Communication, State machine and Timing Diagrams |
| 1.0 | 07/04/16 | Aira Joyce Carpio  Danya Balcena  Florence Gail Haboc | * Draft of Event Table, Use Case full description |
| 1.0 | 07/05/16 | Danya Balcena | * Draft of UML Diagrams (2) * Activity, Use Case Diagram |
| 1.0 | 07/07/16 | Aira Joyce Carpio  Florence Gail Haboc | * Draft of UML Diagrams (2) * Sequence, Composite Structure, Deployment, Interaction Overview and Package Diagrams |
| 1.0 | 07/07/16 | Aira Joyce Carpio  Danya Balcena  Florence Gail Haboc | * Create reservation form using Yii 2.0 |
| 1.0 | 07/07/16 | Aira Joyce Carpio  Danya Balcena  Florence Gail Haboc | * Create project schedule for 5th week |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 2](#_Toc77392557)

[2 PROJECT STATUS REPORT TEMPLATE 2](#_Toc77392558)

[2.1 Project Status Report Details 2](#_Toc77392559)

[2.2 Project Status Report Template 2](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS 2](#_Toc77392561)

[4 APPENDICES 2](#_Toc77392562)

[4.1 Document Guidelines 2](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 2](#_Toc77392564)

# PROJECT STATUS REPORT PURPOSE

The Project Status Report is a document that Project Managers may use as a means of formal regular reporting on the status of a project to key project stakeholders, including the Steering Committee, Project Sponsor, and Senior Manager. Project Status reports can also use to provide a documented history of the project. This can be applied to strengthen lessons learned and to evaluate, review and learn from how the project succeeded and where it may have had difficulties.

Objectives of effective project status reporting include.

* Improve communication of information within the project and across the organization
* To create a record of the project progress
* Improve organizational support for the project
* To determine the improvement of the project
* Simplify the process of gathering and disseminating project information



# PROJECT STATUS REPORT TEMPLATE

## Project Status Report Details

Loyola Student Center (LSC) is a tutorial and review facility located on Katipunan Avenue. The institution tutors’ student from Kindergarten to Tertiary education. They also offer review programs such as Comprehensive College Entrance Test Review, High School Entrance Test Review, Civil Service Examination Review, Law Aptitude Examination (LAE)/Law School Admission Test (LSAT) Review, and National Medical Admission Test (NMAT) Review etc. Most of the transactions done in LSC such as enrollment is recorded on papers, due to this reason our team aims to provide website and mobile solution which is an Enrollment system for the institution. When students enroll themselves using the online enrollment system, all the information given by the student will be saved to the database so that the institution can easily manage and track all the transactions. In addition, it can also help the students enroll easily using their smartphones or computers.

## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Project Name | | |
| Prepared By:  Aira Joyce A. Carpio | Date:  7/08/16 | Reporting Period:  06/30/16 to 07/07/16 |
| Project Overall Status:  Project Team finalized the UML Diagrams such as Class, Object, Communication, State Machine and Timing Diagram. Also, we started doing the draft of remaining UML Diagrams which are Sequence, Composite Structure, Deployment, Interaction Overview and Package Diagrams. | | |
| Project Summary:  The project team keeps doing the UML Diagrams and they are also assigning tasks for each members in order to finish the requirements foor their project. | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Assigning of tasks for 4th week | June 30, 2016 | 100% | On Schedule | | * Finalize UML Diagrams * Class, Object, Communication, State machine and Timing Diagrams | July 04,2016 | 100% | On Schedule | | * Draft of Event Table and Use Case full description | July 04, 2016 | 100% | On Schedule | | Milestone 2 | | | | | * Draft of UML Diagrams (2) * Activity * Use Case Diagram | July 05, 2016 | 100% | On Schedule | | * Draft of UML Diagrams (2) * Sequence, Composite Structure, Deployment, Interaction Overview and Package Diagrams | July 07, 2016 | 80% | Ahead Schedule | | * Create reservation form using Yii 2.0 | July 07, 2016 | 100% | On Schedule | | | |
|  | | |
| **Milestone Deliverables scheduled for completion over next period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Create Project Schedule for 5th Week | July 07, 2016 | 50% | On Schedule | | * Draft of UML Diagrams (2) * Activity, Use Case Diagram | July 11, 2016 | 100% | On Schedule | | * Draft of UML Diagrams (2) * Sequence, Composite Structure, Deployment, Interaction Overview and Package Diagrams | July 11, 2016 | 100% | On Schedule | | Milestone 2 | | | | | * Finalize Event Table and Use Case Full Description | July 12, 2016 | 50% | On Schedule | | * Finalize UML Diagrams (2) * Activity, Use Case Diagram | July 12, 2016 | 50% | On Schedule | | * Finalize UML Diagrams (2) * Sequence, Composite Structure, Deployment, Interaction Overview and Package Diagrams | July 14 ,2016 | 50% | On Schedule | | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | Creating Project Schedule for next week is used to identify what the project team needs to do. Also, giving tasks for each members can finish the project requirement on time. | As the project keeps progressing, project team members should have unity in order to be the project become successful. | | | |
| **Project** **Budget/Financial Status**   |  |  |  |  | | --- | --- | --- | --- | | **Budget Item** | **Planned Budget** | **Actual Cost** | **Variance/Explanation** | | N/A | N/A | N/A | N/A | | N/A | N/A | N/A | N/A | | | |
| **Project Risk Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Risk and Description** | **Risk Chance** | **Risk Impact** | **Risk Priority** | **Change from Last Review** | | The naming conventions in the Database and diagrams were not consistent. | Medium | Medium | high | The errors in the documents were corrected by the project team | | | |
| **Project Issue Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Issue and Description** | **Project Impact** | **Target Due Date** | **Issue Status** | **Issue Resolution** | | Have a meeting with the client | High | June 22, 2016 | Closed | Meeting with the Client | | Immediately finalized and analyzed the project requirements | High | June 23, 2016 | Closed | Project Meeting | | | |
| **Project Recommendations**   |  | | --- | | * The Group should consult to their adviser and professor more often to ensure that all documentations created by the group is precise and it includes legitimate information. Also, the group should communicate to their client more often with regards to the proposed project that they are working, in order prevent possible issues that the group may encounter in doing the projects | | | |
| **Objectives for Next Project Status Review**   |  | | --- | | General Objectives   * To meliorate the current website of Loyola Student Center. * To add new features to the website.   Specific Objectives   * To improve the website of Loyola Student Center with a user-friendly and minimalist design * To add an Enrollment and Billing system and a seat map for available slots. * To create a database for the information inputted by the user from the enrollment system. | | | |
| **Related Project Information**   |  | | --- | | Related Project Information for this project:   * Event Table * Use Case Full Description * Use Case Diagram * Entity Relationship Diagram * Data Dictionary * Context Flow Diagram * Data Flow Diagram * Prototype/ Draft GUI * Loyola Student Center Transaction Details * Loyola Student Center Service Offered * Loyola Student Center Registration Forms * Loyola Student Center Terms and Conditions * Site   <http://projects2.apc.edu.ph/wiki/index.php/Project_-_LSC>  Sysyadd2   * Site   http://projects2.apc.edu.ph/wiki/index.php/Project\_-\_LSC\_-\_104 | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** Aira Joyce A. Carpio

Project Manager

**Approved by** Ms. Roselle Wednesday Gardon

Project Adviser

Ms. Johanna Joy Limos

Client Sponsor



# APPENDICES

## Document Guidelines

## Project Status Report Sections Omitted

